PROJECT PLANNING PHASE
LegalEase – AI-Powered Legal Document Generator

# Project Information

| Date | 30 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-6529 |
| Team Size | 4 |
| Team Leader | Sri Vijitha M |
| Team Member | Sree Harini P |
| Team Member | Subalakshmi P |
| Team Member | Sumaiya A |
| Project Name | LegalEase |
| Maximum Marks | 5 Marks |

# 1. Project Overview

LegalEase is an AI-powered legal document generator designed to simplify the creation of customizable, editable and professionally formatted legal documents. Users can provide document type, parties, terms and effective dates, generate legal content, preview and edit the result, and export the document in TXT, DOCX and PDF formats.

# 2. Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Legal Document Input & Validation | USN-1 | As a user, I can enter the document type, parties, terms and effective date so that LegalEase can generate a document from my requirements. | 3 | High | Sri Vijitha M; Sree Harini P; Subalakshmi P; Sumaiya A |
| Sprint-1 | AI Document Generation | USN-2 | As a user, I can submit valid legal-document details and generate structured legal content using the configured AI service. | 5 | High | Sri Vijitha M; Sree Harini P; Subalakshmi P; Sumaiya A |
| Sprint-1 | Input Validation & Sanitization | USN-3 | As a system, I can validate and safely handle incomplete, invalid or unsafe input before processing document requests. | 3 | High | Sri Vijitha M; Sree Harini P; Subalakshmi P; Sumaiya A |
| Sprint-2 | Document Preview & Editing | USN-4 | As a user, I can preview generated legal content and edit the document before downloading it. | 5 | High | Sri Vijitha M; Sree Harini P; Subalakshmi P; Sumaiya A |
| Sprint-2 | DOCX Document Export | USN-5 | As a user, I can download a formatted DOCX document containing the generated legal content, branding and required formatting. | 3 | High | Sri Vijitha M; Sree Harini P; Subalakshmi P; Sumaiya A |
| Sprint-2 | PDF Document Export | USN-6 | As a user, I can download a professionally formatted PDF version of my generated legal document. | 3 | High | Sri Vijitha M; Sree Harini P; Subalakshmi P; Sumaiya A |
| Sprint-3 | TXT Export & Formatting | USN-7 | As a user, I can download the generated or edited legal document as a TXT file for simple text-based use. | 2 | Medium | Sri Vijitha M; Sree Harini P; Subalakshmi P; Sumaiya A |
| Sprint-3 | Legal Document Templates | USN-8 | As a user, I can generate different document types such as contracts, NDAs, lease agreements and employment documents using suitable templates. | 5 | High | Sri Vijitha M; Sree Harini P; Subalakshmi P; Sumaiya A |
| Sprint-4 | Integration & UAT Validation | USN-9 | As a project team, we can validate the complete LegalEase workflow through user acceptance testing and prepare final documentation. | 3 | High | Sri Vijitha M; Sree Harini P; Subalakshmi P; Sumaiya A |

# 3. Sprint Summary

| Sprint | Total Story Points | Main Focus | Team |
| --- | --- | --- | --- |
| Sprint-1 | 11 | Legal document input, AI generation, validation and sanitization | All 4 team members |
| Sprint-2 | 11 | Preview/editing and DOCX/PDF export | All 4 team members |
| Sprint-3 | 7 | TXT export and legal document templates | All 4 team members |
| Sprint-4 | 3 | Integration, UAT validation and final documentation | All 4 team members |

# 4. Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 11 | To be decided | To be decided | To be decided | To be recorded | To be recorded |
| Sprint-2 | 11 | To be decided | To be decided | To be decided | To be recorded | To be recorded |
| Sprint-3 | 7 | To be decided | To be decided | To be decided | To be recorded | To be recorded |
| Sprint-4 | 3 | To be decided | To be decided | To be decided | To be recorded | To be recorded |

# 5. Velocity

Team velocity will be calculated from the story points completed in each sprint. The actual velocity will be recorded after each sprint is completed.

# 6. Burndown Chart

The burndown chart will represent the remaining LegalEase work against the planned sprint timeline. The chart can be updated using the completed story points recorded for each sprint.

Sprint progress / remaining story points: __________________________________________

Sprint progress / remaining story points: __________________________________________

Sprint progress / remaining story points: __________________________________________

Sprint progress / remaining story points: __________________________________________

# 7. Definition of Done

The requested feature is implemented according to its user story.

The feature is integrated with the LegalEase workflow.

Input validation and error handling are implemented where applicable.

The feature is tested with appropriate positive and negative scenarios.

Generated documents maintain the expected content and formatting.

The feature is reviewed and accepted by the project team.

# 8. Team Responsibilities

Sri Vijitha M: Team Leader / Project Coordination

Sree Harini P: Development and Testing

Subalakshmi P: Frontend / UI and Documentation

Sumaiya A: Backend / Integration and Testing

# 9. Conclusion

The LegalEase project is planned as an AI-powered application for generating, previewing, editing and exporting legal documents. The sprint plan divides the major functionality into manageable user stories covering input handling, AI generation, validation, document preview, multi-format export, templates and final UAT validation.

# 10. Approval / Sign-Off

| Team Leader | Sri Vijitha M |
| --- | --- |
| Signature | ________________________________________ |
| Date | ________________________________________ |
| Faculty / Project Guide | ________________________________________ |
| Signature | ________________________________________ |